SHRI VAISHNAV VIDYAPEETH VISHWAVIDYALAYA

Shri Vaishnav Institute of Information Technology

Ref. No.: SVIIT/2026/01/80

Date: 13/01/2026

NOTICE

Minor Project Documentation — GapLens Skill Diagnostic Platform

Figure 1: 12-Week Project Timeline

1. Project Overview

GapLens is an AI-powered skill diagnostic and career gap analysis platform. It identifies skill gaps between a student's current abilities and industry requirements, then recommends personalized upskilling resources using YouTube API and Google Gemini AI.

Project Title: GapLens — Skill Diagnostic & Employment Platform

Technology Stack: Python 3.14 · Flask · MongoDB · GridFS · Google OAuth · Gemini AI · YouTube API · Tailwind CSS

Roles: Student · Recruiter · Admin

Version Control: GitHub — github.com/NAYAN-014/Gaplense-

Figure 2: System Architecture — Flask Blueprints, MongoDB, External APIs

2. UML Diagrams

2.1  Use Case Diagram

Defines system boundaries and interactions between actors (Student, Recruiter, Admin) and system functionalities.

Figure 3: Use Case Diagram — All Roles

2.2  Class Diagram (Domain Model)

Shows all domain entities, their attributes, methods, and relationships. Key classes: User, Assessment, Result, Job, Resume, CommunityPost.

Figure 4: Class Diagram — GapLens Domain Model

2.3  Sequence Diagram — Diagnostic Test Flow

Shows how the Student, Browser, Flask Backend, MongoDB, and Gemini AI interact during a diagnostic test session.

Figure 5: Sequence Diagram — Diagnostic Test Flow

3. Minor Project Timeline

| Phases | Date |
| --- | --- |
| Phase 1: Planning & Requirement Analysis (Weeks 1–2) Focus: Defining the scope, setting up infrastructure, and identifying functional requirements. |  |
| ● Week 1: Project Initiation ○ Form teams and define the problem statement. ○ Tooling: Set up Jira boards (Scrum/Kanban), create Backlog, initialize Git repositories. ○ Deliverable: Project Vision document and initial Product Backlog. | 19–24 January 2026 |
| ● Week 2: Functional Modeling ○ Identify Actors and Use Cases. ○ UML Deliverable: Use Case Diagram — To define system boundaries. ■ Use Case Descriptions: Detailed text for each primary flow. ○ Tooling: Map Use Cases to Jira User Stories. | 26–31 January 2026 |
| Phase 2: Object-Oriented Analysis (Weeks 3–4) Focus: Understanding the "What" of the system without focusing on implementation. |  |
| ● Week 3: Static Analysis ○ Identify domain entities and their relationships. ○ UML Deliverables: ■ Object Diagram: Model specific instances and data snapshots. ■ Initial Class Diagram (Domain Model): Attributes and relationships (1:1, 1:N, M:N). | 02–07 February 2026 |
| ● Week 4: Dynamic Analysis ○ Model how the system reacts to events. ○ UML Deliverable — Activity Diagram: Model complex business logic and parallel workflows. | 09–14 February 2026 |
| Phase 3: Object-Oriented Design (Weeks 5–7) Focus: Defining the "How" — architecture, patterns, and component interactions. |  |
| ● Week 5: Interaction Modeling ○ UML Deliverable — Sequence Diagram: Detailed logic showing how objects communicate over time to fulfill a use case. | 16–21 February 2026 |
| ● Week 6: Detailed Class Design & Packaging ○ Apply SOLID principles and Design Patterns. ○ UML Deliverables: ■ Detailed Class Diagram: Including methods, visibility, and interfaces. ■ Package Diagram: Organizing classes into logical modules/subsystems. | 23–28 February 2026 |
| ● Week 7: System Architecture ○ UML Deliverables: ■ Component Diagram: Visualizing physical modules (API, Database, UI). ■ Deployment Diagram: Mapping software components to hardware/nodes (Cloud, Servers). | 02–07 March 2026 |
| Phase 4: Implementation & CI/CD Integration (Weeks 8–10) Focus: Coding, version control, and automated pipelines. |  |
| ● Week 8: Sprint 1 — Core Features ○ Develop core logic based on the Class and Sequence diagrams. ○ Git Strategy: Use branching (Feature branches → Develop → Main). | 09–14 March 2026 |
| ● Week 9: CI/CD Pipeline Setup ○ Configure GitHub Actions or GitLab CI. ○ Automate build triggers on every git push. | 16–21 March 2026 |
| ● Week 10: Sprint 2 — Integration ○ Develop UI and connect to the database. ○ Jira: Move stories to "In Progress" and "Testing." | 23–28 March 2026 |
| Phase 5: Testing & Deployment (Weeks 11–12) Focus: Quality assurance and final delivery. |  |
| ● Week 11: Testing Phase ○ Unit Testing: (JUnit, PyTest) ensuring methods work as intended. ○ Integration Testing: Testing the flow between components. ○ Tooling: Integrate test reports into the CI/CD pipeline. | 30 March– 04 April 2026 |
| ● Week 12: Deployment & Final Review ○ Finalize the Deployment Diagram to match the production environment. ○ Deploy to staging/production (Heroku, AWS, or Azure). ○ Project Demo and handover. | 06–11 April 2026 |

4. CI/CD Pipeline

The project uses GitHub Actions for continuous integration. On every git push to the main branch, the pipeline automatically runs tests (PyTest), validates imports, and deploys to the staging environment.

Figure 6: CI/CD Pipeline — Automated Build, Test & Deploy Flow

4.1  Git Branching Strategy

● main — Production-ready code only

● develop — Integration branch for tested features

● feature/* — Individual feature development branches

5. Project Folder Structure

GapLens/

├── run.py              ← Entry point

├── main/app.py         ← Flask app factory

├── other/              ← config.py, extensions.py

├── routes/             ← auth, student, recruiter, admin, diagnostic, resume

├── core/               ← utils.py, seed_questions.py

├── static/css/         ← style.css

├── static/img/         ← logo.png

├── templates/          ← base.html, auth/, student/, recruiter/, admin/, test/

└── docs/               ← Project_Documentation.md, GapLens_Project_Plan.docx

6. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Backend | Flask (Python 3.14) | Web framework with Blueprint modular routing |
| Database | MongoDB + GridFS | NoSQL storage for users, results, resumes |
| Auth | Google OAuth (Authlib) | Single Sign-On + local session management |
| AI / ML | Google Gemini AI | Skill gap analysis and AI insights generation |
| Recommendations | YouTube Data API v3 | Fetch curated learning videos per skill gap |
| Frontend | Tailwind CSS + Jinja2 | Responsive UI with dark/light mode support |
| Deployment | GitHub + Heroku / AWS | Version control and cloud deployment |

GapLens Platform  •  Minor Project Documentation  •  SVIIT  •  2026